A Product Backlog for PetHub captures every feature, enhancement, and technical requirement needed to deliver the full product. A Definition of Ready (DoR) checklist ensures each backlog item is clear, testable, and ready for a sprint.

Both are tailored to the PetHub vision you’ve been shaping: a pet-care platform with dashboards, workflows, profiles, appointments, and admin reporting.

## 🐾 Product Backlog for PetHub

Organised into logical feature groups so it’s easy to prioritise and plan sprints.

### 1. User & Account Management

- User Registration & Login — email/password, OAuth, validation rules.

- User Profile Management — edit profile, contact details, preferences.

- Password Reset & Account Recovery — secure token flow.

- Role-Based Access Control — user, admin, vet/partner roles.

### 2. Pet Profile & Management

- Create Pet Profile — name, breed, age, medical info, photo upload.

- Edit & Update Pet Details — vaccinations, allergies, behaviour notes.

- Pet Activity Timeline — logs of appointments, reminders, updates.

- Pet Document Storage — vaccination cards, prescriptions, certificates.

### 3. Dashboard & Analytics

- User Dashboard MVP — pet summary cards, upcoming appointments, alerts.

- Health Metrics Overview — weight trends, vaccination status, reminders.

- Engagement Metrics — activity logs, recent interactions.

- Admin Dashboard — user stats, pet stats, system usage, reports.

### 4. Appointments & Scheduling

- Appointment Booking Flow — choose service, provider, date/time.

- Appointment Management — reschedule, cancel, confirm.

- Provider Availability Calendar — vet/partner availability.

- Appointment Notifications — reminders, confirmations, follow-ups.

### 5. Notifications & Communication

- In-App Notifications — reminders, alerts, updates.

- Email Notifications — appointment reminders, account updates.

- Message Centre — communication between user and provider (future).

### 6. Search & Discovery

- Search for Pets (admin) — filter by breed, age, owner.

- Search for Services — grooming, vet, training.

- Search for Providers — location, availability, rating.

### 7. Payments & Billing (Phase 2)

- Service Pricing Display

- Payment Integration — Stripe/PayPal.

- Transaction History — invoices, receipts.

### 8. Admin & Compliance

- Admin User Management — deactivate, reset, view logs.

- Audit Logs — track changes to profiles, appointments.

- Data Retention & GDPR Compliance — export/delete user data.

### 9. Technical & Infrastructure

- API Layer — authentication, CRUD operations, secure endpoints.

- Database Schema Setup — users, pets, appointments, logs.

- CI/CD Pipeline — automated testing, deployment.

- Performance Monitoring — logs, uptime, error tracking.

### 10. UX/UI & Design

- Wireframes for All Core Screens — dashboard, pet profile, booking.

- Design System — colours, typography, components.

- Responsive Layouts — mobile-first optimisation.

## 📌 Definition of Ready (DoR) Checklist for PetHub

A backlog item is Ready when it meets all of the following:

### 🔍 Clarity & Understanding

- The user story is clearly written and follows the format:
As a [user], I want [feature], so that [benefit].

- The business value is stated and understood.

- The scope is clear and small enough to complete within one sprint.

- Dependencies are identified and resolved (or explicitly planned).

### 📝 Acceptance Criteria

- Acceptance criteria are clear, testable, and unambiguous.

- Edge cases and validation rules are documented.

- UX/UI designs or wireframes are attached (if applicable).

### ⚙️ Technical Readiness

- Technical approach is understood by the team.

- API requirements, data models, and integrations are defined.

- Performance, security, and compliance considerations are noted.

### 🧪 Test Readiness

- Test scenarios are identified.

- Any required test data is defined.

- QA understands how to validate the story.

### 🚫 No Blockers

- No external blockers preventing work from starting.

- Team capacity is available for the sprint.

## Sprint 1 Goal

## Sprint 1 Backlog (User Stories + Acceptance Criteria + Tasks)

### 1. User Registration (Core Story)

User Story
As a new user, I want to create an account so that I can access PetHub and manage my pets.

Acceptance Criteria

- Registration form includes: name, email, password, confirm password.

- Email format is validated.

- Password meets security rules (min length, complexity).

- Duplicate emails are rejected with a clear message.

- Successful registration stores user in the database.

- User receives a confirmation message after successful registration.

- Error messages are clear and user-friendly.

Tasks

- Create registration UI (form layout, validation messages).

- Implement backend endpoint for registration.

- Add password hashing and security rules.

- Connect UI to API.

- Write unit tests for validation and API.

- Update database schema (Users table).

- Add logging for registration events.

### 2. User Login

User Story
As a registered user, I want to log in securely so that I can access my dashboard.

Acceptance Criteria

- Login form includes email and password.

- Incorrect credentials return a clear error message.

- Successful login generates a secure session/token.

- User is redirected to the dashboard after login.

- Session persists until logout or timeout.

Tasks

- Build login UI.

- Implement authentication API endpoint.

- Add JWT/session management.

- Connect UI to API.

- Add error handling and messages.

- Write unit tests for login flow.

### 3. Password Reset (MVP)

User Story
As a user who forgot my password, I want to reset it so that I can regain access to my account.

Acceptance Criteria

- “Forgot Password” link is visible on login page.

- User enters email to request reset.

- System generates a secure reset token.

- User can set a new password using the token.

- Password reset confirmation is displayed.

Tasks

- Add “Forgot Password” UI.

- Implement backend token generation.

- Create reset password page.

- Add email template (MVP: simple text).

- Write tests for token expiry and validation.

### 4. Basic User Dashboard (Placeholder Version)

User Story
As a logged-in user, I want to see a simple dashboard so that I know I’m successfully authenticated.

Acceptance Criteria

- Dashboard loads only for authenticated users.

- Displays a welcome message with user’s name.

- Shows placeholder cards for future features (pets, appointments).

- Logout button works.

Tasks

- Create dashboard UI skeleton.

- Add authentication guard.

- Implement logout functionality.

- Add placeholder components.

- Write UI tests.

### 5. UX/UI Wireframes for Sprint 1 Screens

User Story
As a designer/developer, I need wireframes for registration, login, password reset, and dashboard so that the team builds consistently.

Acceptance Criteria

- Wireframes for all Sprint 1 screens are approved.

- Components follow the design system (colours, spacing, typography).

- Edge cases (errors, empty states) are included.

Tasks

- Create wireframes in Figma/draw.io.

- Review with stakeholders.

- Export assets for development.

### 6. Technical Setup & Infrastructure

User Story
As a developer, I need the project environment set up so that Sprint 1 features can be built and tested.

Acceptance Criteria

- Repo structure is created.

- CI/CD pipeline is configured (basic tests + build).

- Database is deployed with initial schema.

- Environment variables are configured securely.

Tasks

- Create project folder structure.

- Set up GitHub/GitLab repo.

- Configure CI pipeline.

- Deploy dev database.

- Add environment config files.

## Sprint 1 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| User Registration | High | Ready | Working registration flow |
| User Login | High | Ready | Secure login + session |
| Password Reset | Medium | Ready | Token-based reset |
| Dashboard MVP | Medium | Ready | Authenticated landing page |
| Wireframes | High | Ready | Approved designs |
| Technical Setup | High | Ready | Repo + CI + DB |

## Definition of Ready (Applied to Sprint 1)

All Sprint 1 stories meet the DoR because:

- User stories are clear and follow the correct format.

- Acceptance criteria are testable and unambiguous.

- Wireframes are included or planned.

- Dependencies (database, API, UI) are identified.

- No blockers exist for starting development.

- Scope fits within a 1–2 week sprint.

## Sprint 2 Goal

Enable users to create, view, and update pet profiles, including basic medical information and photo upload.

## Sprint 2 Backlog

Each item includes a user story, acceptance criteria, and task breakdown. The scope is sized for a 1–2-week sprint.

### 1. Create Pet Profile (Core Story)

User Story
As a pet owner, I want to create a profile for my pet so that I can manage their health and activities in PetHub.

Acceptance Criteria

- Form includes: pet name, species, breed, age, gender, weight, notes.

- Required fields validated (name, species).

- User can upload a pet photo (MVP: single image).

- Profile is saved to the database and linked to the user.

- Success message displayed after creation.

- Errors are clear and user-friendly.

Tasks

- Build “Add Pet” UI form.

- Implement backend endpoint for pet creation.

- Add image upload handling (cloud/local storage).

- Update database schema (Pets table).

- Connect UI to API.

- Write unit tests for validation and API.

- Add logging for pet creation.

### 2. View Pet Profile

User Story
As a pet owner, I want to view my pet’s details so that I can see all relevant information in one place.

Acceptance Criteria

- Pet profile page displays all stored fields.

- Pet photo is displayed.

- Page loads only for authenticated users.

- If no pets exist, show an empty state message.

Tasks

- Create pet profile UI.

- Implement API endpoint to fetch pet details.

- Add authentication guard.

- Add empty state UI.

- Write UI tests.

### 3. Edit Pet Profile

User Story
As a pet owner, I want to update my pet’s details so that the information stays accurate.

Acceptance Criteria

- User can edit all fields except pet ID.

- Changes are saved and reflected immediately.

- Validation rules match the creation form.

- User can replace the pet photo.

- Success and error messages are displayed.

Tasks

- Build “Edit Pet” UI.

- Implement update endpoint.

- Add image replacement logic.

- Connect UI to API.

- Write tests for update flow.

### 4. Pet List View (Dashboard Integration)

User Story
As a logged-in user, I want to see a list of my pets so that I can quickly access their profiles.

Acceptance Criteria

- Dashboard shows pet cards (name, photo, age).

- Clicking a card opens the pet profile.

- If no pets exist, show “Add your first pet” CTA.

- List updates automatically after adding or editing a pet.

Tasks

- Build pet list UI component.

- Implement API endpoint to fetch user’s pets.

- Integrate with dashboard.

- Add empty state and CTA.

- Write UI tests.

### 5. Wireframes for Pet Profile Screens

User Story
As a designer/developer, I need wireframes for all pet-related screens so that the team builds consistently.

Acceptance Criteria

- Wireframes for: Add Pet, Edit Pet, Pet Profile, Pet List.

- Includes error states, empty states, and photo upload.

- Approved by stakeholders.

Tasks

- Create wireframes in Figma/draw.io.

- Review and refine.

- Export assets for development.

### 6. Backend Enhancements for Pet Data

User Story
As a developer, I need backend support for pet data so that the system can store and retrieve pet information reliably.

Acceptance Criteria

- Pets table created with correct fields and relationships.

- Endpoints for create, read, update implemented.

- Input validation and error handling added.

- Logging and monitoring enabled.

Tasks

- Update database schema.

- Implement CRUD endpoints.

- Add validation middleware.

- Add logging for pet operations.

- Write backend tests.

## Sprint 2 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| Create Pet Profile | High | Ready | Pet creation flow |
| View Pet Profile | High | Ready | Profile display page |
| Edit Pet Profile | Medium | Ready | Update functionality |
| Pet List View | Medium | Ready | Dashboard integration |
| Wireframes | High | Ready | Approved designs |
| Backend Enhancements | High | Ready | CRUD + schema |

## How Sprint 2 Builds the Product

This sprint creates the first meaningful user-owned data in PetHub. It also sets the foundation for:

- Appointment booking (pets must exist first).

- Health reminders (vaccinations, weight tracking).

- Dashboard analytics.

- Notifications.

- Admin reporting.

It’s the natural next step after Sprint 1 and moves the product from “login-only” to “usable”.

## Sprint 3 Goal

Allow users to book, view, and manage appointments for their pets, with provider availability and confirmation flows in place.

## Sprint 3 Backlog

Each story includes user story, acceptance criteria, and task breakdown. Scope is sized for a 1–2-week sprint.

### 1. Appointment Booking Flow (Core Story)

User Story
As a pet owner, I want to book an appointment for my pet so that I can access services like grooming, vet checks, or training.

Acceptance Criteria

- User selects a pet from their list.

- User selects a service type (e.g., grooming, vet visit).

- User selects a provider (MVP: static list or simple provider table).

- User selects an available date and time.

- Booking is saved and linked to the pet and user.

- Confirmation message displayed after booking.

- Validation prevents double-booking.

Tasks

- Build “Book Appointment” UI (multi-step or single form).

- Implement backend endpoint for appointment creation.

- Add availability validation logic.

- Update database schema (Appointments table).

- Connect UI to API.

- Write unit tests for booking flow.

### 2. Provider Availability (MVP)

User Story
As a pet owner, I want to see available time slots so that I can choose a suitable appointment time.

Acceptance Criteria

- Providers have defined availability windows (MVP: simple weekly schedule).

- Only available slots are shown to the user.

- Past dates/times are disabled.

- Availability updates dynamically when appointments are booked.

Tasks

- Create provider availability model/table.

- Build availability UI component (calendar or list).

- Implement API endpoint to fetch availability.

- Add logic to merge availability with existing bookings.

- Write tests for availability logic.

### 3. View Upcoming Appointments

User Story
As a pet owner, I want to view my upcoming appointments so that I can stay organised.

Acceptance Criteria

- Dashboard shows upcoming appointments (pet name, date, time, provider).

- Appointments are sorted by date.

- Empty state shown if no appointments exist.

- Clicking an appointment opens the details page.

Tasks

- Build appointment list UI.

- Implement API endpoint to fetch user appointments.

- Integrate with dashboard.

- Add empty state UI.

- Write UI tests.

### 4. Appointment Details Page

User Story
As a pet owner, I want to view the full details of an appointment so that I know what to expect.

Acceptance Criteria

- Page shows pet, service, provider, date/time, notes.

- User can cancel or reschedule (MVP: cancel only).

- Confirmation required before cancellation.

- Cancelled appointments are marked and removed from upcoming list.

Tasks

- Build appointment details UI.

- Implement cancel endpoint.

- Add confirmation modal.

- Update appointment list after cancellation.

- Write tests for cancellation flow.

### 5. Notifications for Appointments (MVP)

User Story
As a pet owner, I want to receive reminders about my appointments so that I don’t miss them.

Acceptance Criteria

- In-app notification created when appointment is booked.

- In-app notification created when appointment is cancelled.

- Notification centre shows unread/read status.

- MVP excludes email/SMS (future sprint).

Tasks

- Build notification model/table.

- Create notification UI component.

- Implement backend logic to generate notifications.

- Add notification badge to dashboard.

- Write tests for notification creation.

### 6. Wireframes for Appointment Screens

User Story
As a designer/developer, I need wireframes for all appointment screens so that the team builds consistently.

Acceptance Criteria

- Wireframes for: Book Appointment, Availability View, Appointment List, Appointment Details.

- Includes error states, empty states, and confirmation flows.

- Approved by stakeholders.

Tasks

- Create wireframes in Figma/draw.io.

- Review and refine.

- Export assets for development.

## Sprint 3 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| Appointment Booking | High | Ready | End-to-end booking flow |
| Provider Availability | High | Ready | Availability logic + UI |
| View Appointments | Medium | Ready | Dashboard integration |
| Appointment Details | Medium | Ready | Details + cancellation |
| Notifications (MVP) | Medium | Ready | In-app reminders |
| Wireframes | High | Ready | Approved designs |

## How Sprint 3 Advances PetHub

This sprint introduces the first full workflow in the system:

- User logs in → selects pet → books appointment → receives confirmation → sees it on dashboard.

It also sets the foundation for:

- Automated reminders

- Provider management

- Calendar sync

- Payment integration

- Admin reporting

It’s the moment PetHub becomes a functional service platform rather than just a profile manager.

## Sprint 4 Goal

Deliver a smart notification and reminder system that alerts users about upcoming appointments, overdue tasks, and key pet-care events, while enhancing the dashboard with meaningful, real-time insights.

## Sprint 4 Backlog

Each item includes a user story, acceptance criteria, and task breakdown.

### 1. Notification Centre (Core Story)

User Story
As a pet owner, I want to view all my notifications in one place so that I can stay updated on important events.

Acceptance Criteria

- Notification centre accessible from dashboard.

- Shows list of notifications with timestamps.

- Notifications have read/unread status.

- User can mark all as read.

- Supports types: appointment, reminders, system alerts.

- Empty state shown when no notifications exist.

Tasks

- Build notification centre UI.

- Implement API endpoint to fetch notifications.

- Add read/unread logic.

- Integrate with dashboard notification badge.

- Write UI and backend tests.

### 2. Appointment Reminder Engine

User Story
As a pet owner, I want to receive reminders before my pet’s appointment so that I don’t forget.

Acceptance Criteria

- System generates reminders 24 hours before appointment.

- Reminder appears in notification centre.

- Reminder includes pet name, service, provider, date/time.

- Duplicate reminders prevented.

- MVP excludes email/SMS (future sprint).

Tasks

- Create scheduled job (cron or serverless trigger).

- Implement reminder generation logic.

- Add reminder notification type.

- Write tests for scheduling and edge cases.

### 3. Vaccination & Health Reminders (MVP)

User Story
As a pet owner, I want reminders for vaccinations or health checks so that I can keep my pet healthy.

Acceptance Criteria

- User can add a health reminder (e.g., vaccination due date).

- System generates reminder on due date.

- Reminder appears in notification centre.

- User can dismiss or mark as completed.

Tasks

- Add health reminder model/table.

- Build “Add Reminder” UI.

- Implement reminder scheduling logic.

- Add completion/dismissal actions.

- Write tests for reminder lifecycle.

### 4. Dashboard Insights (Enhanced Dashboard)

User Story
As a logged-in user, I want my dashboard to show important insights so that I can quickly understand what needs attention.

Acceptance Criteria

- Dashboard shows upcoming appointments (next 3).

- Dashboard shows active reminders.

- Dashboard shows overdue reminders (highlighted).

- Dashboard shows pet summary cards with status indicators.

- All data loads dynamically.

Tasks

- Enhance dashboard UI.

- Implement insights API endpoint.

- Add status indicators (e.g., “Vaccination overdue”).

- Integrate notifications with dashboard.

- Write UI tests.

### 5. Notification Badge & Real-Time Updates (MVP)

User Story
As a pet owner, I want to see when new notifications arrive so that I don’t miss anything important.

Acceptance Criteria

- Notification icon shows unread count.

- Count updates when new notifications are created.

- Count resets when user opens notification centre.

- MVP excludes WebSockets (future sprint).

Tasks

- Build notification badge component.

- Add unread count endpoint.

- Integrate with dashboard header.

- Write UI tests.

### 6. Wireframes for Notification & Reminder Screens

User Story
As a designer/developer, I need wireframes for all notification and reminder screens so that the team builds consistently.

Acceptance Criteria

- Wireframes for: Notification Centre, Reminder Creation, Dashboard Insights.

- Includes empty states, error states, and badge behaviour.

- Approved by stakeholders.

Tasks

- Create wireframes in Figma/draw.io.

- Review and refine.

- Export assets for development.

## Sprint 4 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| Notification Centre | High | Ready | Centralised notification hub |
| Appointment Reminders | High | Ready | Automated reminder engine |
| Health Reminders | Medium | Ready | Vaccination/health alerts |
| Dashboard Insights | High | Ready | Actionable dashboard |
| Notification Badge | Medium | Ready | Unread count indicator |
| Wireframes | High | Ready | Approved designs |

## How Sprint 4 Advances PetHub

This sprint transforms PetHub from a passive system into an active assistant that:

- Reminds users of important events

- Surfaces health-critical information

- Enhances engagement

- Reduces missed appointments

- Strengthens the dashboard as a daily-use hub

It also lays the groundwork for future capabilities like:

- Email/SMS reminders

- Push notifications

- Real-time updates via WebSockets

- Behaviour-based insights (AI-driven recommendations)

## Sprint 5 Goal

Deliver a data-driven dashboard for users and admins, showing key metrics, trends, and summaries that help them understand pet health, upcoming tasks, and platform activity.

## Sprint 5 Backlog

Each item includes a user story, acceptance criteria, and task breakdown.

### 1. User Dashboard Analytics (Core Story)

User Story
As a pet owner, I want to see key insights about my pets so that I can quickly understand their health status and upcoming needs.

Acceptance Criteria

- Dashboard shows summary cards: number of pets, upcoming appointments, active reminders.

- Health indicators displayed (e.g., overdue vaccinations).

- Weight trend chart (MVP: static or simple line chart).

- Data updates dynamically.

- Empty states shown when no data exists.

Tasks

- Build analytics UI components.

- Implement API endpoint for dashboard metrics.

- Add simple charting library integration.

- Connect UI to API.

- Write UI and backend tests.

### 2. Pet Health Trends (MVP)

User Story
As a pet owner, I want to see trends like weight changes so that I can monitor my pet’s health over time.

Acceptance Criteria

- User can add weight entries for each pet.

- Weight entries stored with date.

- Trend chart displays last 6 entries.

- Chart updates when new data is added.

Tasks

- Add weight entry model/table.

- Build “Add Weight Entry” UI.

- Implement API endpoint for weight logs.

- Add trend chart component.

- Write tests for data entry and chart rendering.

### 3. Appointment Analytics (User View)

User Story
As a pet owner, I want to see my appointment history so that I can track past visits and services.

Acceptance Criteria

- Appointment history page shows past appointments.

- Filters for pet, service type, and date range.

- Summary metrics: total appointments, most used service.

- Empty state for new users.

Tasks

- Build appointment history UI.

- Implement filtering logic.

- Add summary metrics endpoint.

- Write UI tests.

### 4. Admin Dashboard (Phase 1)

User Story
As an admin, I want to see system-wide metrics so that I can understand platform usage and performance.

Acceptance Criteria

- Admin dashboard shows: total users, total pets, total appointments.

- Daily/weekly appointment trends.

- Most common service types.

- Basic user activity chart.

- Access restricted to admin role.

Tasks

- Build admin dashboard UI.

- Implement admin metrics API.

- Add role-based access control.

- Integrate charts and summary cards.

- Write backend and UI tests.

### 5. Data Export (MVP)

User Story
As an admin, I want to export appointment data so that I can analyse it externally.

Acceptance Criteria

- Admin can export appointment list as CSV.

- Export includes: user, pet, service, provider, date/time.

- Export respects filters.

- File downloads securely.

Tasks

- Implement CSV export endpoint.

- Add export button to admin dashboard.

- Write tests for export logic.

### 6. Wireframes for Analytics & Admin Screens

User Story
As a designer/developer, I need wireframes for analytics and admin dashboards so that the team builds consistently.

Acceptance Criteria

- Wireframes for: User Dashboard Analytics, Pet Trends, Appointment History, Admin Dashboard.

- Includes charts, summary cards, filters, and empty states.

- Approved by stakeholders.

Tasks

- Create wireframes in Figma/draw.io.

- Review and refine.

- Export assets for development.

## Sprint 5 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| User Dashboard Analytics | High | Ready | Insight-rich dashboard |
| Pet Health Trends | Medium | Ready | Weight tracking + charts |
| Appointment Analytics | Medium | Ready | History + filters |
| Admin Dashboard | High | Ready | System-wide metrics |
| Data Export | Medium | Ready | CSV export for admins |
| Wireframes | High | Ready | Approved designs |

## How Sprint 5 Advances PetHub

This sprint transforms PetHub into a data-aware platform that:

- Helps users understand their pets’ health patterns

- Surfaces insights that drive engagement

- Gives admins visibility into platform performance

- Lays the foundation for predictive analytics and AI-driven recommendations

It also prepares the system for future enhancements like:

- Behaviour-based insights

- Machine-learning-powered health predictions

- Provider performance analytics

- Billing and revenue dashboards

## Sprint 6 Goal

Establish a secure, role-based admin environment that allows administrators to manage users, pets, appointments, and system activity while maintaining compliance and auditability.

## Sprint 6 Backlog

Each story includes user story, acceptance criteria, and task breakdown.

### 1. Admin User Management (Core Story)

User Story
As an admin, I want to view and manage user accounts so that I can maintain platform integrity and support users when needed.

Acceptance Criteria

- Admin can view all users in a searchable list.

- Admin can deactivate or reactivate accounts.

- Admin can reset a user’s password (secure token flow).

- Admin can view basic user details (name, email, status).

- Access restricted to admin role.

Tasks

- Build admin user list UI.

- Implement admin-only endpoints for user management.

- Add deactivate/reactivate logic.

- Add password reset trigger.

- Write backend and UI tests.

### 2. Admin Pet Management

User Story
As an admin, I want to view and manage pet profiles so that I can support users and maintain data quality.

Acceptance Criteria

- Admin can view all pets in a searchable list.

- Admin can view pet details (owner, breed, age, notes).

- Admin can archive or restore pet profiles.

- Admin can correct data errors (MVP: edit notes or breed).

Tasks

- Build admin pet list UI.

- Implement pet management endpoints.

- Add archive/restore logic.

- Add minimal edit functionality.

- Write tests.

### 3. Admin Appointment Oversight

User Story
As an admin, I want to view and manage appointments so that I can resolve issues and ensure smooth operations.

Acceptance Criteria

- Admin can view all appointments with filters (date, provider, pet, user).

- Admin can cancel or modify appointments (MVP: cancel only).

- Admin can view appointment history for any user or pet.

- All admin actions logged.

Tasks

- Build appointment management UI.

- Implement admin appointment endpoints.

- Add cancellation logic.

- Add audit logging.

- Write tests.

### 4. Audit Logs (Compliance Core)

User Story
As an admin, I want to see a log of system actions so that I can track changes and maintain compliance.

Acceptance Criteria

- Logs include: user actions, admin actions, profile updates, appointment changes.

- Logs show timestamp, actor, action type, and affected entity.

- Logs are read-only.

- Logs can be filtered by date, user, or action type.

Tasks

- Create audit log model/table.

- Implement logging middleware.

- Build audit log UI.

- Add filtering logic.

- Write tests for log creation and retrieval.

### 5. GDPR Data Export & Deletion (MVP)

User Story
As a user, I want to export or delete my data so that I can comply with privacy rights.

Acceptance Criteria

- User can request a data export (JSON or CSV bundle).

- User can request account deletion.

- Admin receives a notification of deletion request.

- Deletion anonymises or removes personal data (MVP: soft delete).

- All actions logged in audit logs.

Tasks

- Build user-facing “Privacy & Data” page.

- Implement export endpoint.

- Implement deletion/anonymisation logic.

- Add admin notification.

- Write tests for export and deletion flows.

### 6. Role-Based Access Control (RBAC) Enhancements

User Story
As a developer, I need robust role-based access control so that the system remains secure as features expand.

Acceptance Criteria

- Roles: User, Admin, Provider (future).

- Permissions defined for each role.

- Unauthorized access returns secure error messages.

- RBAC integrated across all admin endpoints.

Tasks

- Implement RBAC middleware.

- Update endpoints with role checks.

- Add tests for access control.

### 7. Wireframes for Admin & Compliance Screens

User Story
As a designer/developer, I need wireframes for admin and compliance screens so that the team builds consistently.

Acceptance Criteria

- Wireframes for: Admin Dashboard, User Management, Pet Management, Appointment Oversight, Audit Logs, GDPR Page.

- Includes filters, tables, and action flows.

- Approved by stakeholders.

Tasks

- Create wireframes in Figma/draw.io.

- Review and refine.

- Export assets for development.

## Sprint 6 Summary Table

| Story | Priority | Status | Output |
| --- | --- | --- | --- |
| Admin User Management | High | Ready | User oversight + controls |
| Admin Pet Management | Medium | Ready | Pet oversight |
| Admin Appointment Oversight | Medium | Ready | Appointment governance |
| Audit Logs | High | Ready | Compliance tracking |
| GDPR Export & Deletion | High | Ready | Privacy compliance |
| RBAC Enhancements | High | Ready | Secure access control |
| Wireframes | High | Ready | Approved admin designs |

## How Sprint 6 Advances PetHub

This sprint strengthens PetHub’s operational backbone:

- Ensures admins can manage the platform safely

- Introduces compliance and auditability

- Protects user data

- Prepares the system for scaling

- Enables future provider onboarding and marketplace features

It also sets the stage for future sprints like:

- Provider Management & Scheduling

- Payments & Billing

- Advanced Reporting

- AI-driven insights

If you want to continue, the next sprint can focus on Payments & Billing or Provider Management, depending on your roadmap priorities.