#### BENEFITS REVIEW PLAN

| Project: | Project PetHub |  |
| --- | --- | --- |
| Release: | 4.01.2026 |  |
| Date: | 04.02.2026 |  |
| Author: |  |  |
| Owner: | Tritek Consulting Limited |  |
| Client: | Maolu |  |
| Document Ref: |  |  |
| Version No: | V.1.1 |  |

# 1	Benefits Review Plan History

## 1.1	Document Location

This document is only valid on the day it was printed.

The source of the document will be found at this location – Basecamp

## 1.2	Revision History

Date of this revision:

Date of next revision:

| Revision date | Previous revision date | Summary of Changes | Changes marked |
| --- | --- | --- | --- |
|  |  | First issue |  |

## 1.3	Approvals

This document requires the following approvals.

Signed approval forms should be filed appropriately in the project filing system.

| Name | Signature | Title | Date of Issue | Version |
| --- | --- | --- | --- | --- |
| Adeshola Cole |  | CEO of Tritek Consulting Limited | 16.01.2026 | V1.1 |
| Ayodele |  | BSA | --.01.2026 | V1.1 |
| Maolu |  | Project Sponsor |  | V1.1 |

## 1.4	Distribution

This document has been distributed to:

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |
| Basecamp |  | --/01/2026 | V1 |
| Maolu | Project Sponsor | --/01/2026 | V1 |

## 2	Table of Contents

Page

### 1	Benefits Review Plan History

1.1 Document Location

1.2 Revision History

1.3 Approvals

1.4 Distribution

### 2	Table of Contents

### 3	Scope

### 4	Accountability

### 5	Benefits Measurement

### 6	Resources

### 7	Baseline Measures

### 8	Performance Review

## 3	Scope

The scope of this Benefits Review Plan is to evaluate and confirm the realisation of the key benefits expected from the PetHub project, as outlined in the Business Case. It focuses on measuring the financial gains from online pet product sales and vet appointment bookings, improvements in customer engagement through loyalty features and blog content, and the operational efficiencies achieved through automation of order processing, scheduling, and customer self-service. The plan also covers the assessment of wider market reach, enhanced brand visibility, and the platform’s readiness to support future growth. These benefits will be monitored using defined baselines, performance indicators, and data sources such as WooCommerce analytics, booking system reports, customer behaviour insights, and financial records.

## 4	Accountability

Accountability for the expected benefits of the PetHub project sits primarily with the Project Sponsor; the only major stakeholder, as they own the Business Case and are responsible for ensuring that the benefits identified are realised after delivery. The sponsor provides strategic direction, secures resources, and confirms that the project outcomes translate into measurable value for the organisation.

Operational accountability is shared with the Business Owner/Project Owner, who will manage the platform day-to-day once it goes live. They are responsible for tracking revenue growth, customer engagement, and operational efficiencies using the data generated by WooCommerce, the booking system, and fulfilment processes. While the project team delivers the capability, the sponsor and business owner remain accountable for ensuring the benefits are achieved and sustained over time

## 5	Benefits Measurement

## 1. Financial Benefit Measurements

These indicators show whether the platform is generating the expected financial value.

- Total online sales revenue (monthly/quarterly)

- Revenue from vet appointment bookings

- Average order value (AOV)

- Repeat purchase revenue

- Coupon and loyalty redemption impact on sales

- Cost savings from reduced manual processes

- Payback period, NPV, and IRR performance

## 2. Customer-Focused Benefit Measurements

These metrics assess customer satisfaction, engagement, and adoption.

- Number of new customers acquired

- Customer retention rate

- Customer dashboard usage rate

- Loyalty programme participation

- Coupon usage frequency

- Blog engagement (views, shares, comments)

- Customer satisfaction ratings or feedback

## 3. Operational Benefit Measurements

These indicators show improvements in efficiency and internal performance.

- Reduction in manual order processing time

- Reduction in manual appointment scheduling

- Accuracy of inventory tracking

- Fulfilment and dispatch time improvements

- Decrease in customer support queries related to booking or ordering

## 4. Brand Benefit Measurements

These metrics show long-term positioning and market impact.

- Increase in website traffic and unique visitors

- Growth in social media engagement

- Market reach beyond local area

- Brand recognition indicators (mentions, reviews, ratings)

- Platform scalability readiness (ability to add new services/products)

## 6	Resources

The benefits review work will require access to the operational, financial, and analytical resources necessary to measure and validate the outcomes of the PetHub project. Key resources include the availability of the Project Sponsor or Business Owner to provide strategic oversight, along with support from the operations team responsible for managing sales, bookings, and customer interactions. Access to WooCommerce analytics, booking system reports, financial statements, and customer engagement data will be essential for gathering accurate evidence of benefit realisation. Technical support may also be required to extract data, generate reports, and ensure the platform’s analytics tools are functioning correctly.

In addition to personnel and data, the review process will require dedicated time for analysis, stakeholder consultations, and documentation of findings. Standard organisational tools such as spreadsheets, dashboards, and reporting templates will support the evaluation and presentation of results. Together, these resources ensure that the benefits review is thorough, evidence-based, and aligned with the expectations set out in the Business Case.

## 7	Baseline Measures

The baseline measures for the PetHub project represent the current performance levels against which all future improvements will be assessed. At present, revenue is generated solely through traditional in-person sales, and all vet appointments are booked manually, resulting in limited customer reach, minimal automation, and no digital analytics capability. Customer engagement is informal and untracked, with no loyalty programme, coupon system, or structured content platform to measure interactions.

Operationally, the business has no automated order processing, no digital inventory tracking, and no online customer self-service features. Website traffic, online sales, digital bookings, and customer retention metrics currently stand at zero, providing a clear baseline for measuring post-launch improvements. These baseline values will serve as the reference point for evaluating financial growth, customer engagement, operational efficiency, and strategic impact once the PetHub platform is implemented.

## 8	Performance Review

The performance of the PetHub platform will be reviewed by assessing how effectively the delivered product meets the functional, operational, and strategic objectives outlined in the Business Case. This review will focus on evaluating the platform’s stability, usability, and ability to support key processes such as online sales, vet appointment bookings, customer engagement, and content delivery. Performance will be monitored through system analytics, user feedback, and operational data to ensure that the platform is functioning as intended and delivering a reliable, user-friendly experience for customers and staff.

In addition to technical performance, the review will assess whether the platform is enabling the expected improvements in efficiency, customer reach, and revenue generation. This will involve analysing sales reports, booking volumes, website traffic, and customer interaction metrics. Any issues identified during the review will be documented and addressed through continuous improvement actions to ensure the product continues to support the organisation’s long-term goals.