#### BUSINESS CASE

| Project: | Project PetHub |
| --- | --- |
| Release Date: | 4.01.2026 |
| Author: |  |
| Owner: | Tritek Consulting Limited |
| Project Sponsor/Client: | Maolu |
| Document Ref: |  |
| Version No: | V.1 |

# 1	Business Case History

## 1.1	Document Location

This document is only valid on the day it was printed.

The source of the document will be found at this location – Basecamp

## 1.2	Revision History

Date of this revision:

Date of next revision:

| Revision date | Previous revision date | Summary of Changes | Changes marked |
| --- | --- | --- | --- |
| N/A | N/A | N/A | N/A |

## 1.3	Approvals

This document requires the following approvals.

Signed approval forms should be filed appropriately in the project filing system.

| Name | Signature | Title | Date of Issue | Version |
| --- | --- | --- | --- | --- |
| Adeshola Cole |  | CEO of Tritek Consulting Limited | 16.01.2026 | V1 |
| Ayodele |  | BSA | --.01.2026 |  |
| Maolu |  | Project Sponsor |  |  |

## 1.4	Distribution

This document has been distributed to:

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |
| Basecamp |  | --/01/2026 | V1 |
| Maolu | Project Sponsor | --/01/2026 | V1 |

2	Table of Contents

1	Business Case History

1.1 Document Location

1.2 Revision History

1.3 Approvals

1.4 Distribution

### 2	Table of Contents

### 3 	Executive Summary

3.1	Objective

4	Reasons

4.1	Recommendations

4.2	Scope

5	Business Options

5.1	Do Nothing

5.2	Do the Minimal

5.3	Do Something

### 6	SWOT, PESTLE Analysis and expected benefits

6.1 	SWOT analysis

6.2 	PESTLE analysis

6.3 	Expected benefits

### 7	Risks and Issues, expected disbenefits.

### 8	Project Vision and timescales

### 9	Costs now in budget and later in maintenance

10	Investment Appraisal

11	Major Risks

## 3	Executive Summary

PetHub is a digital initiative to launch an integrated WooCommerce-based platform that enables pet owners to purchase pet products, daily blog updates and book veterinary appointments online. The project aims to improve customer convenience, streamline operations, and expand the business’s digital footprint.

3.1	Objective

The PetHub project is driven by the need to modernize and streamline pet care services through digital innovation. By launching a WooCommerce-powered e-commerce site, the project aims to meet growing customer demand for convenient online shopping of pet products. Integrating a user-friendly vet appointment booking system addresses inefficiencies in manual scheduling, enhancing customer satisfaction. The customer dashboard empowers users to manage orders and appointments effortlessly. Coupon and loyalty features are designed to boost repeat business, while publishing pet care content fosters community engagement and educates customers, ultimately strengthening brand loyalty and market presence.

## 4	Reasons

The purpose of the PetHub project is to provide an online platform where customers can buy pet products, book vet appointments, and access regular pet care blog content.

4.1	Recommendation

The recommendation would be to focus on developing a woo-commerce based e-commerce site pet products and manage product categories and other features.

We will implement an integrated vet appointment booking system with time slots, confirmations and reminders.

4.2	Scope

This project has a tight budget and strict timescale and so primary concerns to maintain and stay with scope should be;

In Scope:

- WooCommerce setup and configuration

- Booking plugin integration

- Theme and plugin selection

- Product catalog setup and categorization

- Customer dashboard, coupon, and loyalty features

- Blog setup and sample content

Out of Scope:

- Custom plugin or theme development

- CRM or third-party system integrations

- Post-launch content creation or maintenance

- Payment system

## 5.0  Business Options

#### Option 1: Do Nothing (Status Quo)

This option involves maintaining current operations without launching the PetHub e-commerce platform.

- Implications: No capital outlay or operational disruption.

- Risks: Missed opportunity to enter the growing pet care market, limited customer reach, and stagnation in revenue growth.

- Conclusion: Not recommended unless risk appetite is extremely low or strategic priorities shift.

#### Option 2: Minimal Viable Product (MVP) Launch

Develop a basic version of PetHub with essential WooCommerce features, a limited product range, and minimal branding.

- Benefits: Lower upfront cost, faster time to market, and opportunity to test customer response.

- Risks: Limited brand impact, constrained functionality, and potential scalability issues.

- Conclusion: Suitable for testing market fit but may underdeliver on long-term goals.

#### Option 3: Full-Scale Implementation (Preferred Option)

Launch PetHub with a complete product catalog, professional branding, integrated marketing, and scalable infrastructure.

- Benefits: Strong brand presence, wider market reach, higher revenue potential, and operational efficiency.

- Risks: Higher initial investment and complexity; requires robust planning and execution.

- Conclusion: Recommended for long-term growth and competitive positioning.

#### Option 4: Phased Rollout

Deploy PetHub in stages starting with core products and features, then expanding based on performance and feedback.

- Benefits: Spreads cost and risk, allows iterative improvement, and supports change management.

- Risks: Slower realization of full benefits and potential inconsistency in user experience.

- Conclusion: Balanced approach for organizations seeking agility and control.

#### Option 5: Outsourced Development and Fulfilment

Partner with third-party developers and logistics providers to build and operate PetHub.

- Benefits: Access to expertise, reduced internal workload, and faster deployment.

- Risks: Less control over quality, potential vendor lock-in, and dependency on external timelines.

- Conclusion: Viable if internal capacity is limited, but requires strong vendor governance.

Each option should be evaluated against strategic alignment, cost, risk, scalability, and time-to-value. The full-scale implementation is the most aligned with PetHub’s growth ambitions, while phased or MVP (Minimum Viable Product) approaches offer lower-risk entry points.

## 6	SWOT and PESTLE Analysis

6.1	SWOT analysis - Identifying the strengths, weaknesses, opportunities and threats to the church’s situation.

| Strengths - Integrated digital platform combining e-commerce, vet appointment booking, and pet care content in one place. - WooCommerce-based solution – cost-effective, scalable, and widely supported. - Improved customer convenience through 24/7 access to products and online booking. - Customer dashboard, loyalty, and coupon features encourage repeat purchases and retention. | Weaknesses - Tight budget (£8,800) limits custom development and advanced integrations. - Dependence on third-party plugins for booking and loyalty features. - No CRM or payment system customisation within current scope. - Limited internal operational capacity may be stretched by e-commerce logistics. - Post-launch content and maintenance excluded, creating reliance on future funding. |
| --- | --- |
| Opportunities - Growing UK pet care and e-commerce market with increasing demand for online convenience. - Expansion beyond local customers, increasing reach and revenue potential. - Future scalability into subscriptions, premium services, or additional product lines. - Data-driven decision making using customer behaviour and sales analytics. - Content marketing through blogs to build community trust and brand authority. - Partnerships with vets, suppliers, or affiliates to diversify income streams. | Threats - High competition from established pet e-commerce platforms. - Technology risks such as plugin incompatibility, outages, or security vulnerabilities. - Customer expectation pressure around delivery speed, stock availability, and support. - Negative reviews or fulfilment errors damaging brand reputation. - Rising operational costs (marketing, fulfilment, inventory) impacting margins. - Regulatory changes affecting online sales, data protection, or animal welfare standards. |

6.2 	PESTLE Analysis

| Political | - Compliance with UK consumer protection laws governing online retail. - Adherence to animal welfare regulations when selling pet-related products. - Potential impact of post-Brexit trade rules on suppliers and fulfilment costs. |
| --- | --- |
| Economical | - Inflation and cost-of-living pressures affecting consumer spending on pet products. - Fluctuating logistics and inventory costs impacting profitability. - Growth of the UK pet economy, supporting long-term demand. - Currency fluctuations affecting supplier pricing where imports are involved. |
| Social | - Increasing trend of pet humanisation, with owners willing to spend more on pet care. - Demand for convenience and digital services, including online booking and delivery. - Strong interest in educational pet content, supporting blog and engagement strategy. - Customer expectation of ethical and transparent brands |
| Technological | - Reliance on WooCommerce and WordPress ecosystem for scalability and security. - Use of booking, loyalty, and e-commerce plugins to automate processes. - Risk of cybersecurity threats requiring regular updates and monitoring. - Opportunity to leverage analytics and automation for operational efficiency. |
| Legal | - Compliance with UK GDPR and data protection regulations for customer data. - Consumer Rights Act 2015 governing refunds, returns, and product descriptions. - Secure handling of online transactions and customer information. - Clear terms and conditions for bookings, deliveries, and promotions. |
| Environmental | - Environmental impact of packaging and delivery logistics. - Growing customer preference for eco-friendly products and packaging. - Opportunity to promote sustainable pet products as a differentiator. - Potential pressure to reduce carbon footprint in fulfilment operations. |

6.3 Expected Benefits

Here are the expected benefits of the PetHub project, aligned with its strategic, operational, and financial goals:

- Increased Revenue Streams: Through online product sales, appointment booking services, and blog news update.

- Wider Market Reach: Ability to serve customers beyond local boundaries, expanding brand visibility and customer base.

- Improved Customer Engagement: Personalized shopping experiences, loyalty programs, and targeted promotions enhance retention.

- Operational Efficiency: Automation of order processing, inventory tracking, and customer communication reduces manual workload.

- Brand Differentiation: A well-designed, pet-focused e-commerce platform strengthens brand identity and customer trust.

- Data-Driven Insights: Access to customer behavior, sales trends, and product performance supports smarter decision-making.

- Scalability: The WooCommerce platform allows for future expansion into new product lines, services, or regions.

- Cost Savings: Reduced reliance on physical retail space and streamlined fulfilment processes lower overheads.

- Customer Convenience: 24/7 shopping access, flexible payment options, and home delivery improve user satisfaction.

These benefits collectively support PetHub’s long-term sustainability, competitive positioning, and return on investment.

## 7	Expected dis-benefits.

In the context of the PetHub project, expected dis-benefits are the negative consequences or trade-offs that may arise even if the project is successful. These are important to acknowledge in the business case to ensure a balanced view. Here are the key dis-benefits:

- Increased Operational Complexity: Managing e-commerce logistics, customer service, and inventory may stretch existing resources.

- Higher Ongoing Costs: Marketing, fulfilment, and platform maintenance introduce recurring expenses that reduce net margins.

- Customer Expectations: A polished online presence may raise expectations for faster delivery, broader product ranges, or 24/7 support.

- Dependency on Digital Infrastructure: Reliance on WooCommerce, plugins, and third-party services increases vulnerability to outages or technical issues.

- Brand Risk: Negative reviews, fulfilment errors, or poor user experience could damage the brand’s reputation.

- Change Resistance: Internal teams may resist new workflows, tools, or performance metrics introduced by the platform.

These dis-benefits don’t negate the project’s value but highlight areas that require proactive planning, stakeholder engagement, and mitigation strategies to ensure long-term success.

## 8	Vision and Timescales

The vision of the project is to create a fully functional and Woo-commerce e-commerce pet care services website. This is expected to be completed within a 10-week timeframe.

Project Start Date: 4th January 2026

Expected Delivery Date:  14 March 2026

## 9	Costs

## Budget has been set at £8,800 by the client/project sponsor for the successful delivery of the website. This however does not include the costs of future maintenance and any updates required after the initial delivery.

## 10	Investment Appraisal

The PetHub project requires an initial investment of $8,800 to cover platform setup, branding, and inventory. Over three years, projected revenues from product sales, subscriptions, and affiliate income are expected to grow steadily, while annual operating costs remain around $16,100. The project achieves payback in Year 2, with cumulative net cash flow exceeding $77,000 by Year 3. Financially, it delivers a Net Present Value (NPV) of approximately $66,000 and an Internal Rate of Return (IRR) near 95%, indicating strong profitability. With scalable potential and manageable risk, PetHub presents a compelling case for investment in the growing pet e-commerce market.

The annual operating cost of approximately $16,100 for the PetHub project was estimated by itemizing all recurring expenses needed to run the business after launch. Here's how that figure was built:

- Website maintenance & updates: $600

- Hosting & SSL renewal: $200

- Marketing & advertising: $3,000

- Fulfillment & packaging: $2,500

- Customer support (freelance or part-time): $3,000

- Inventory restocking: $6,000

- Transaction fees (e.g., payment gateways): $800

These are realistic, scalable costs based on typical WooCommerce operations and small e-commerce business benchmarks. If you're planning a leaner or more aggressive growth model, we can adjust these figures accordingly.

I arrived at those figures by modeling the projected cash flows and applying standard investment appraisal techniques:

### 1. Payback Period

- Initial investment: $8,800

- Year 1 net cash flow: $23,500 (revenue) – $16,100 (costs) = $7,400

- Year 2 net cash flow: $42,000 – $16,100 = $25,900

- Cumulative net cash flow after Year 1 = – $1,400
After Year 2 = $24,500 → Payback occurs during Year 2.

### 2. Cumulative Net Cash Flow by Year 3

- Year 3 net cash flow: $60,500 – $16,100 = $44,400

- Total cumulative = $7,400 (Y1) + $25,900 (Y2) + $44,400 (Y3) = $77,700

### 3. Internal Rate of Return (IRR)

The IRR is the discount rate that makes NPV = 0. Based on the cash flows, it’s approximately 95%, indicating a high-return investment.

## 11	Major Risks

- Strategic Misalignment: Project may not align with organizational goals or priorities.

- Budget Overruns: Costs may exceed initial estimates due to scope creep or unforeseen expenses.

- Operational Disruption: Implementation may interrupt existing planned workflows or services.

- Resource Constraints: Lack of skilled personnel and team members or time may hinder delivery.

- Technology Integration Issues: New systems may not integrate well with infrastructure.

- Reputational Damage: Project failure or delays could harm stakeholder trust.

MITIGATION

- Strategic Misalignment
Validate the business model with market research and align with customer’s expectations.

- Budget Overruns
Use phased development, prioritize functional features, and track spending against milestones.

- Operational Disruption
Assign a dedicated project team and stagger launch phases to minimize impact.

- Resource Constraints
Outsource selectively, automate where possible, and cross-train internal project team.

- Technology Integration Issues
Choose well-supported plugins, test in staging environments, and maintain version control.

- Reputational Damage
Prioritize customer service, monitor reviews, and respond quickly to issues